Initial Project Planning Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2617 |
| Project Name | EduGenie - Google Gemini Powered Learning Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the FastAPI project with the folder structure and a virtual environment. | 2 | High | Sandhiya V | 22 Sep 2026 | 24 Sep 2026 |
| Sprint-1 |  | USN-2 | As a developer, I can keep the Gemini API key safely in the .env file and connect to Gemini through gemini_client.py. | 2 | High | Sandhiya V | 22 Sep 2026 | 24 Sep 2026 |
| Sprint-1 | Ask EduGenie | USN-3 | As a user, I can type an educational question and get a clear answer. | 3 | High | Sandhiya V | 22 Sep 2026 | 24 Sep 2026 |
| Sprint-1 | Explain a Topic | USN-4 | As a user, I can enter a difficult topic and receive a simple explanation. | 2 | High | Keerthika K | 22 Sep 2026 | 24 Sep 2026 |
| Sprint-2 | Summarize | USN-5 | As a user, I can paste long study material and get a short summary of the key points. | 2 | High | Briuntha S | 25 Sep 2026 | 27 Sep 2026 |
| Sprint-2 | Generate Quiz | USN-6 | As a user, I can paste a passage and get 3 multiple-choice questions with 4 options each. | 3 | High | Briuntha S | 25 Sep 2026 | 27 Sep 2026 |
| Sprint-2 | Learning Path | USN-7 | As a user, I can enter a subject such as SQL and get a structured learning path from beginner to advanced. | 3 | Medium | Dhivya R | 25 Sep 2026 | 27 Sep 2026 |
| Sprint-2 | Web Interface | USN-8 | As a user, I can use all five features on one simple web page with an input box and a button for each feature. | 3 | High | Deepthi P, Dhivya R | 25 Sep 2026 | 27 Sep 2026 |
| Sprint-2 |  | USN-9 | As a user, I can see a status message such as "Thinking..." while my result is being prepared. | 1 | Medium | Deepthi P | 25 Sep 2026 | 27 Sep 2026 |
| Sprint-3 | Testing and Deployment | USN-10 | As a developer, I can run automated tests for the application and the quiz module. | 2 | Medium | Keerthika K, Briuntha S | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-3 |  | USN-11 | As a user, I can start EduGenie locally with one command and open it at 127.0.0.1:8000. | 1 | High | Sandhiya V | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-3 |  | USN-12 | As a user, I can see a clear error message if the Gemini request fails. | 1 | Medium | Dhivya R | 28 Sep 2026 | 30 Sep 2026 |