Communication

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2617 |
| Project Name | EduGenie - Google Gemini Powered Learning Assistant |
| Maximum Marks | 1 Mark |

Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp group / in person | All 5 team members | Share progress and blockers for the day |
| 2 | Progress Update | Weekly | WhatsApp group, GitHub repository | Team Lead and members | Update the status of each sprint and module |
| 3 | Issue / Bug Discussion | As Needed | WhatsApp group, screen sharing | Members working on the issue | Discuss errors and agree on a fix |
| 4 | Stakeholder Review | Bi-Weekly | In-person meeting | Team and Mentor | Get feedback on the project and documents |
| 5 | Final Demo Rehearsal | Once | Local run in the browser (127.0.0.1:8000) | All 5 team members | Practise the demo and check every feature |
| 6 | Code Sharing | Whenever code changes | GitHub repository | All 5 team members | Keep one common version of the code |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | The application did not run on the planned date (27 September). | The team checked the errors together and fixed them, and the application ran successfully before the submission date. |
| 2 | Very short project time (22 to 30 September) with five members working on different modules. | Work was split by module, daily standups were held and the core features were completed first. |
| 3 | Keeping everyone's code and documents in sync. | One shared GitHub repository was used and each member owned a clear module. |